This is the final architectural blueprint to connect your "Engine" (Backend) to your "Cockpit" (UI).

We have validated the backend 100%. Now we must ensure the UI has every data point it needs, and Supabase is secure enough to expose data to the internet.

### 🗺️ The Master UI & Data Map

We will build two separate dashboards. Do not mix them.

- Agency Admin: For YOU (God Mode).

- Client Portal: For JOE'S PIZZA (Restricted View).

#### 1. Agency Admin (The "God Mode" UI)

- Tech: WeWeb ➔ Replit API (Bypasses RLS for full control).

- Security: Protected by x-api-key (Master Key).

| Page | Widget / UI Element | Data Source (Endpoint/Table) | Status |
| --- | --- | --- | --- |
| Tenants | Table: List of all Businesses | 🔴 MISSING: GET /api/admin/tenants | Need to build |
|  | Badge: Status (Active/Suspended) | programs.is_suspended | ✅ Ready |
|  | Button: "Login as Client" | Action: Store ID & Navigate to Client Dash | ✅ Logic Ready |
| Onboarding | Form: "New Business" | POST /api/admin/provision | ✅ Ready |
|  | Inputs: Name, Email, PassKit ID |  |  |
| Campaigns | Uploader: CSV File Picker | POST /api/campaign/upload-csv | ✅ Ready |
|  | Dropdown: Select Client | Source: Tenant List (above) | 🔴 Dependent |

#### 2. Client Portal (The "Restricted" UI)

- Tech: WeWeb ➔ Supabase (Direct) + Replit API (Logic).

- Security: Supabase Auth + RLS (Row Level Security).

| Page | Widget / UI Element | Data Source | Status |
| --- | --- | --- | --- |
| Dashboard | Chart: Active Members vs Churn | Supabase View: view_program_analytics | 🟡 Update for Vert B/C |
|  | Stat: "Walk-ins" (Vert B) | Filter: enrollment_source = 'SMARTPASS' | 🟡 Update View |
|  | Stat: "Mail" (Vert A) | Filter: enrollment_source = 'CSV' | 🟡 Update View |
| Marketing | Input: Birthday Message | PATCH /api/programs/:id | ✅ Ready |
|  | Button: "Test Broadcast" | POST /api/notify/broadcast/test | ✅ Ready |
| Assets | Image: Reception QR Code | GET /api/programs/:id/qr | ✅ Ready |

### 🟢 Action Plan: Closing the Gaps

We have 3 small but critical gaps to close before you build the UI.

- Admin List: You need an endpoint to list all clients for your dropdowns.

- View Upgrade: The current Analytics View doesn't split data by Source (Mail vs QR).

- Supabase Security Check: We need to verify RLS doesn't accidentally hide data from the Client while blocking the Public.

#### Step 1: Replit Agent Prompt (The Fix)

Paste this into Replit to close the gaps:

"I need to finalize the API for the UI build.

1. Create Admin List Endpoint:

- Create GET /api/admin/tenants.

- Protect with POS_API_KEY.

- Return an array of all programs: { id, name, passkit_program_id, is_suspended, enrollment_source }.

- We need this for the 'Select Client' dropdown in the Agency Dashboard.

2. Update Supabase View (SQL):

- I need to see where users came from.

- Run a migration to replace view_program_analytics with a version that groups by enrollment_source.

- Columns: program_id, source ('CSV' or 'SMARTPASS'), count.

3. Client Context Endpoint:

- Create GET /api/client/me.

- Use the supaase.auth token from the header.

- Return the program details associated with the logged-in user.

- Why: When a client logs into WeWeb, they need to know their own programId to make API calls."

#### Step 2: The Supabase Security Check (Manual Verification)

Before you give a login to "Joe", verify he can't see "Fred's" data.

Run this in Supabase SQL Editor:

SQL

-- 1. Create a "Spy" Policy (Temporary Test)

-- Try to select data as if you are "Joe" (Replace with Joe's User ID from Auth)

SET request.jwt.claim.sub = 'JOES_USER_UUID_HERE';

SET ROLE authenticated;

-- 2. The Test

SELECT * FROM passes_master;

-- 3. The Result

-- ✅ PASS: You only see rows where program_id matches Joe's.

-- ❌ FAIL: You see 0 rows (RLS too strict) or ALL rows (RLS broken).

### 🏁 Final UI Implementation Guide (For WeWeb)

1. The "Login" Workflow (Crucial Logic)

- On Page Load:

  - Call GET /api/client/me (The new endpoint).

  - Store the result programId in a Global Variable (activeProgramId).

  - Why: Now every Chart, List, and Button knows which Business is logged in.

2. The "Campaign" Workflow

- Dropdown Source: Call GET /api/admin/tenants.

- Value: Bind the Selected ID to the CSV Uploader.

3. The "Reception QR" Widget

- Image URL: Bind to "https://[YOUR-URL]/api/programs/" + activeProgramId + "/qr".

- Value: It dynamically generates the QR for whoever is logged in.

Video Resource for UI Logic:

This video explains how to connect Supabase RLS to a frontend like WeWeb/Bubble, ensuring that "Joe" only sees "Joe's Data."

Use AI to enable and generate RLS policies for Postgres with Supabase

You are ready to build. Paste the prompt, run the SQL check, and open WeWeb! 🚀